Project Design Phase-II – Data Flow Diagram & User Stories

AI StudyBuddy – AI Assistant for Smarter Learning and Study Support

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-2273 |
| Project Name | AI StudyBuddy – AI Assistant for Smarter Learning and Study Support |
| Team | Leader: KISHORE.T; Members: LOGESH.D, MANIKANDAN.M, MOHAMED SAFIR.M |

# 1. Data Flow Diagram

The DFD represents how information moves through AI StudyBuddy. Students or administrators interact with authentication and study-material services; authenticated material is stored in MongoDB and sent to the Gemini AI service for summaries, flashcards, quizzes and study plans. Generated resources are stored and retrieved through protected APIs.

# 2. DFD Level-1 Process Description

| Process | Input | Processing | Output / Storage |
| --- | --- | --- | --- |
| 1. Authentication & Authorization | Name, email, password, JWT | Register/login, bcrypt password hashing, JWT verification and RBAC | Authenticated session / access decision |
| 2. Study Material Management | Text or permitted file | Validate upload, store metadata/content, associate with user | Study material in MongoDB |
| 3. AI Content Generation | Study material + feature request | Build prompt and call Google Gemini API | Summary / flashcards / quiz / study plan |
| 4. Resource Retrieval | Authenticated user request | Query stored resources and verify ownership | Previously generated learning resources |

# 3. User Stories

| User Type | Epic | Story No. | User Story / Task | Acceptance Criteria | Priority | Release |
| --- | --- | --- | --- | --- | --- | --- |
| Student | Authentication | USN-01 | As a student, I can register with my name, email and password. | Account is created with unique email and hashed password. | High | Sprint-1 |
| Student | Authentication | USN-02 | As a student, I can log in using email and password. | Valid credentials return a JWT; invalid credentials are rejected. | High | Sprint-1 |
| Student | Study Materials | USN-03 | As a student, I can upload a study material file. | Only permitted file types are accepted and the material is associated with my account. | High | Sprint-2 |
| Student | Study Materials | USN-04 | As a student, I can retrieve my saved study materials. | Only my authorized materials are returned. | High | Sprint-2 |
| Student | AI Summary | USN-05 | As a student, I can generate a concise summary. | A summary is generated from the selected material and returned/stored. | High | Sprint-2 |
| Student | AI Flashcards | USN-06 | As a student, I can generate flashcards. | Question-answer flashcards are generated from the selected material. | High | Sprint-3 |
| Student | AI Quiz | USN-07 | As a student, I can generate a multiple-choice quiz. | Quiz questions and answer choices are returned from the selected material. | High | Sprint-3 |
| Student | AI Study Plan | USN-08 | As a student, I can generate a personalized study plan. | A study schedule is generated using learning goals, available time and exam date. | High | Sprint-3 |
| Student | History | USN-09 | As a student, I can view previously generated resources. | Saved summaries, flashcards, quizzes and study plans can be retrieved. | Medium | Sprint-3 |
| Administrator | Administration | USN-10 | As an administrator, I can manage users and monitor usage. | Admin-only routes are inaccessible to ordinary students. | Medium | Sprint-4 |

# 4. Main Data Stores

• Users: account, role and authentication information.

• Study Materials: uploaded material and associated metadata.

• AI-generated resources: summaries, flashcards, quizzes and study plans associated with users/materials.